# Outpatient clinical documentation assistant

SmartMed Technical proposal

Eighth Global Campus Artificial Intelligence Algorithm Elite Competition
Algorithm Innovation Track Topic 4 AI+场景创新
5 October 2026

# 1 Project overview

## Application summary

SmartMed is proposed as an assistant that converts Chinese clinician–patient dialogue into a traceable clinical note draft. Chinese speech recognition, an existing language model, terminology retrieval and deterministic checks will connect key fields to source statements, leave missing facts unknown, and flag allergies, duplicate ingredients and incomplete medication information. Export follows clinician review. The first stage targets a local Chinese demonstration and independent tests of completeness, factual consistency and workflow reliability. Clinical effectiveness remains to be validated.

## Scenario and user need

The intended user is a clinician preparing a note after an outpatient consultation. Symptoms, duration, negatives, history and medications are distributed across turns. The proposed screen places dialogue and audio segments alongside structured fields, source evidence and items requiring clarification.

The first stage uses simulated Chinese consultations. Text input is validated before short audio files are added. SOAP organizes subjective information, objective observations, assessment already expressed by the clinician, and the stated plan. Diagnoses, examination results and treatment absent from the input must not be invented.

## First stage objective

As of 5 October, local Qwen3.5 4B extraction, Instructor and Pydantic validation, SQLite revisions, editing, confirmation and JSON export are implemented. Four Qwen models have been compared and known failures regression-tested. The API extracts six facts; full SOAP, the audio interface, terminology retrieval and medication checks remain development work. There is no clinical pilot or medical validation.

## Team capability and validation boundary

The team comprises two software developers. Member A handles the backend, model, field contract, validation and storage. Member B handles audio, interface, examples and presentation materials; cases are cross-checked. No clinician or clinical adviser is on the team. Developers operate simulated cases; confirmation is not clinician validation.

# 2 Architecture and processing

The proposed system has one Chinese web interface and one backend. React and TypeScript serve the interface, FastAPI provides the service, and SQLite stores jobs, draft versions and confirmation records. Audio and data files remain local. The backend uses explicit workflow states and model adapters.

## Input to reviewable draft

Chinese text or audio → transcription and correction → structured extraction → evidence links → terminology candidates → rules → clinician editing and confirmation → export. Text bypasses speech recognition. Audio first produces a transcript for correction. Failures retain the job and display a specific reason.

The speech component will initially test a Chinese FunASR model. Automatic speaker roles are optional; unreliable separation requires manual labels. Models and dictionaries are downloaded before an offline demonstration.

The current extractor is locally quantized Qwen3.5 4B with thinking output disabled. Controls are Qwen2.5 3B, Qwen3 4B Instruct and Qwen2.5 7B. Instructor passes a JSON Schema restricting statuses, values and evidence. Citations are selected from original patient spans and checked against the transcript. One retry is allowed before failure. Structural validity does not establish medical correctness.

## Field contract and clinician control

Current fields are fever, cough, duration, penicillin allergy, medication taken and dose taken. Status is present, negated or unknown; unresolved conflict is unknown. Values are copied without normalization of numbers or units, and negation also needs evidence. The clinician is the intended user role; developers operate that role in simulated demonstrations.

Diagnosis terminology retrieval is triggered by content already expressed by the clinician. Candidates include dictionary source and version. Without a verifiable coding source, the system shows terms without fabricated ICD codes. Initial rules cover known allergy matching, duplicate ingredients and incomplete dosage information. Outside coverage or with insufficient information, the result is unknown rather than safe.

The clinician edits fields, inspects evidence and resolves warnings. Confirmation enables JSON and one printable format, recording the version and time. This is a prototype action record without a claim of legally valid electronic signature.

# 3 Data and provenance

## Sources before generation

Four data types are separated: dialogues, reference field annotations, speech tests and rule dictionaries. Provenance, permissions, availability and quality are checked before inclusion. Medical question answering is not treated as ready-made SOAP supervision. Each case records its source, original ID, version, transformation and split. Variants of one source cannot cross development and test sets.

IMCS-21 is the first candidate: Chinese consultations with a medical report generation task. Its primarily pediatric scope and report format differ from the proposed SOAP contract. Data conditions must be checked and field-to-turn mappings annotated manually. Published benchmark results are not SmartMed results.

DISC-Med-SFT is a supplementary candidate with processed and reconstructed consultations. Huatuo-26M mainly contains medical questions and answers and may support terminology and scenario exploration. Neither provides real consultation audio or an independent project gold standard. A code license does not establish permission for every underlying source.

## Small first stage evaluation set

Four-model comparison used 40 AI-assisted synthetic Chinese dialogues and 240 fields, with no real patient data. References were not reviewed by a clinician or native Chinese speaker. This set served model selection, and some cases subsequently informed prompt and validator development; it is not an independent final test. A new frozen set outside development is required, with provenance and review records.

Annotations cover symptoms, time, negatives, allergies, medications and explicitly stated doses, with source turns. Both members cross-check annotations and record disagreements. A fluent Chinese reviewer is sought when available; clinical interpretation requires medical expertise. Machine translation is not medical review.

## Audio and dictionaries

Six simulated Chinese clips of 1–2 minutes are planned, split equally between development and testing, with manual transcripts and roles. Synthetic speech and human readings are labeled separately; they do not represent real clinical acoustics. General speech corpora can provide supplementary tests only.

Medication ingredients, allergy mappings and diagnosis terms use small, traceable versioned dictionaries. Each rule records its source, conditions and coverage. Dose ceilings and complex interactions are excluded without reliable support. No real patient recordings are collected in the first stage.

# 4 Contribution and evaluation

## Testable scenario contributions

First, each note field links to dialogue evidence on the same screen. Second, negatives, unknowns and conflicts are explicit states that discourage filling gaps by inference. Third, terminology retrieval and deterministic checks follow extraction, with coverage and clinician confirmation integrated into the workflow.

These are proposed engineering contributions requiring validation. Original foundation model research and superiority over clinical products are not claimed. External models, tools and data are credited. The team contribution concerns workflow, contracts, interface, rules and evaluation.

## Comparison and component analysis

The original comparison kept 40 cases, six fields, prompt and configuration fixed. Qwen3.5 4B achieved 235/240 correct statuses and 28/40 structurally valid cases; Qwen3 4B Instruct achieved 230/240 and 37/40. Qwen3.5 median latency over 14 warm requests was 7.73 seconds, under a different configuration from the current API. After revisions, five known cases matched reference statuses and values, and 53 backend tests passed. Regression does not establish clinical reliability or independent-test improvement. Further experiments require a new frozen set.

Audio evaluation compares extraction from manual transcripts with extraction from ASR transcripts to separate recognition and extraction errors. Per-case errors, latency and resource use are retained. Findings from this small simulated set apply only to the tested scenarios.

| Evaluation item | Method |
| --- | --- |
| Field extraction | P, R and F1 using predefined field/value matching; negatives and doses reported separately. |
| Facts and evidence | Manual counts of unsupported facts, correct evidence links and correctly retained unknowns. |
| Dictionary and rules | Candidate hits and warning correctness within coverage; uncovered and insufficient cases reported separately. |
| Speech and workflow | CER against manual transcripts; DER only with reference roles; confirmation and export checks. |

## Acceptance conditions

Three Chinese scenarios must complete the workflow: normal documentation, allergy and missing information. Invalid JSON cannot reach confirmation; absent doses remain unknown in targeted tests; unconfirmed drafts cannot be exported as confirmed notes. Numerical results are filled after experiments. No F1, speed or time-saving percentage is promised in advance.

# 5 First stage implementation and demonstration

The development window is 4–9 October 2026. The official notice sets campus selection completion by 10 October; the internal submission time must be checked with the institution. Regional registration and payment close at 20:00 on 15 October. Regional and national preparations are subsequent iterations, rather than a December deadline for the current submission.

| Date | Member A | Member B | Deliverable |
| --- | --- | --- | --- |
| 4–5 October | Field contract, text API and storage | Data sources, cases and interface scaffold | Runnable scaffold and versioned data |
| 6 October | Model, validation, evidence and API | Audio, ASR and interface | Text draft and audio input |
| 7 October | Storage, confirmation, export and integration | Evidence and audio review interface; integration | Three complete scenarios |
| 8 October | Experiments and actual results | Repeat tests, failure recovery and offline run | Results and error list |
| 9 October | Chinese proposal, presentation content and submission package | Chinese video and packaged launch verification | Video and materials |

## Demonstration

The target video length is about four minutes. A normal case shows Chinese input, fields and evidence; an allergy case shows rules; an incomplete case shows unknown values and clinician correction. Confirmation, export and actual evaluation results conclude the demonstration. Editing must not conceal model failures or latency.

## Materials and resources

The package includes a Chinese technical proposal PDF, Chinese MP4, presentation exported to PDF, code, instructions, model versions, a data manifest and evaluation scripts. Partnership, patent and pilot evidence is supplied only when genuine and available.

Sequential processing is initially tested on a device with 16 GB memory. Peak memory after model loading and latency are measured; model size and input length can be reduced. Purchasing GPUs or renting training resources is not a prerequisite. Launch instructions record versions, model downloads and failure handling.

# 6 Value risks and development

Expected value is assistance with organizing consultation content and checking the basis of a note. Time savings, fewer omissions and clinical suitability require subsequent user studies and medical validation. Simulated tests do not replace clinical research or establish diagnostic and medication safety.

An initial deployment path is educational and simulated documentation, followed by Chinese medical review and controlled trials before hospital interfaces are considered. Deployment and maintenance services are a possible commercial hypothesis; pricing, procurement and revenue are unvalidated.

## Risks and extension conditions

Chinese medical expressions require source quotations, cross-checking and Chinese review. ASR may alter a negative or dose, so critical fields must link back to the input. Limited rules explicitly show unknown states. Sources with unclear permissions do not enter the formal dataset; real data will need a separate authorization and protection process.

After the first stage, error frequency determines priorities: improve data and prompts first, then expand retrieval. Fine tuning is considered only with sufficient permitted dialogue and field annotations, a completed baseline and suitable resources. Larger tests, reliable speaker roles and real integrations remain future work.

## References

Official notice and material requirements
https://www.aicomp.cn/notice/notice-1/3674.html
https://www.aicomp.cn/tracks/tracks-2/3775.html

IMCS-21 Data and research implementation
https://github.com/lemuria-wchen/imcs21

Supplementary candidates DISC-MedLLM and Huatuo-26M
https://github.com/FudanDISC/DISC-MedLLM
https://github.com/FreedomIntelligence/Huatuo-26M

Current model and planned speech tool
https://huggingface.co/Qwen/Qwen3.5-4B
https://github.com/modelscope/FunASR

Sources checked on 4 October 2026. Dataset inclusion remains subject to permission and sample review.